QUT

Project Plan Template

Introduction to Project Management

| Project title | [Enter project title] |
| --- | --- |
| Team / student name(s) | [Enter name(s) and student number(s)] |
| Unit code | [Enter unit code] |
| Date | [Enter date] |
| Version | [e.g. Draft v1] |

# How to use this template

- Each section below has a shaded box of guiding questions (and sometimes a tip). These are prompts, not sub-headings — write your section as flowing prose or concise dot points, weaving the answers together rather than answering each question in turn.

- Delete the guiding-question boxes once you've used them — your submitted plan should contain your content only, not our prompts.

- Not every question will apply to every project. Use judgement about what's relevant, and say so briefly if you're deliberately leaving something out.

- Aim for concise and specific over long and generic. A reader should be able to skim your plan and understand the shape of the project in a few minutes.

- Where a section references a technique from class (SMART, RACI, PBS/WBS, the risk cause → event → consequence structure, the interest/influence matrix), use the version we covered in lecture unless your team agrees on a documented alternative.

# 1. Project Background

Set the scene. One short paragraph is usually enough — save the detail for the sections below.

Guiding questions - What is the context that led to this project? - What problem or opportunity triggered it? - Who identified the need, and why now? Tip: Keep this brief and end with a sentence that connects straight into your Service Need below.

Your response:

# 2. Service Need / Strategic Need

Sometimes called the "Problem Definition" — depending on your client, either term works.

Guiding questions - What need(s) does this project fulfil? - What benefits — actual and potential, short-term and long-term — does it expect to realise? - How and why are these benefits valuable to the sponsor and stakeholders? Tip: At this early stage your answer will mostly be qualitative — you don't need hard numbers yet.

Your response:

# 3. Objectives

A brief description of the anticipated outcomes, products to be produced, and the work to be undertaken.

Guiding questions - What outcomes or products will this project deliver? - Does each objective meet SMART criteria — Specific, Measurable, Achievable, Relevant, Time-bound? Tip: Write objectives as outcomes, not activities — "Reduce onboarding time by 20% by Q3", not "Improve onboarding".

Your response:

# 4. Assumptions, Exclusions & Constraints

Three related but distinct ideas — don't blend them together.

Guiding questions - Assumptions: what are you taking as given, that if wrong would change your plan? - Exclusions: what deliverables or work are explicitly out of scope? - Constraints: what limits — time, budget, people, resources — bound what you can achieve?

Your response:

# 5. Approach

Conceptually, how do you intend to tackle the project?

Guiding questions - Linear (waterfall) or iterative? Why does that suit this project? - Will you build and test prototypes, or deliver in one pass? - What does your high-level project lifecycle look like?

Your response:

# 6. Scope — Product Breakdown Structure (PBS)

What the project will produce — interim and final deliverables.

Guiding questions - What products/deliverables will the project produce? - How do they break down hierarchically? (Break down only as far as necessary.) Tip: Product names are nouns or noun phrases — "Test Plan", not "Test the system". Show this as a graphical hierarchy or indented list.

Your response:

# 7. Scope — Work Breakdown Structure (WBS)

The activities needed to produce the products above.

Guiding questions - What activities are needed to produce each product? - How far down do tasks need to go before they're assignable and schedulable? Tip: Activity names always start with a verb — "Develop test plan", not "Test plan". Many students show PBS and WBS as one combined hierarchy.

Your response:

# 8. Organisational Breakdown Structure (OBS)

A hierarchical picture of the project organisation.

Guiding questions - Who is on the project team, and what does each person do? - Who is the sponsor (e.g. unit coordinator), senior user (e.g. industry sponsor), and who chairs the project board? - What are each role's accountabilities, briefly?

Your response:

# 9. Responsibility Allocation Matrix

The intersection of your WBS and OBS.

Guiding questions - For each major deliverable or activity, who is Responsible, Accountable, Consulted and Informed? Tip: Present this as a RACI table — rows are deliverables/activities, columns are team members or roles.

Your response:

# 10. Key Milestones and Schedule

Your dated timeline, from inception to sign-off.

Guiding questions - What are the major dated events? (e.g. Inception, Project Plan approved, Draft deliverable, Final deliverable, Sponsor endorsement) - What activity durations and dependencies drive your critical path? - How will the schedule be baselined and tracked against actuals? Tip: Use MS Project, P6, Excel, or even PowerPoint. Include both a milestone table and a detailed schedule with a short explanatory narrative.

Your response:

# 11. Budget

Your estimate of what the project will cost, and when.

Guiding questions - What are your estimated costs (labour, materials, contingency)? - What's your proposed accrual/spend schedule over the life of the project? - What assumptions sit behind your estimates?

Your response:

# 12. Risks and Issues Management

Your major risks and issues — typically seven to ten in total.

Guiding questions - What are the major risks and issues, and what response does each need (avoid, transfer, reduce, accept)? - For issues: what's the impact, and who owns resolving it? Tip: Describe risks using the cause → risk event → consequence structure from lecture: "As a result of <cause>, <risk event> may occur, which would lead to <consequence>."

Your response:

# 13. Stakeholder Management

The people who affect, or are affected by, your project.

Guiding questions - Who are your major stakeholders — typically four or five, including project and industry sponsors? - What are their expectations, explicit and implicit? - Where does each sit on the interest/influence matrix, and how will you engage them?

Your response:

# 14. Quality Management

How you'll know the work is good enough.

Guiding questions - Verification: how will you progressively test that products meet the stated requirements? - Validation: how will you confirm they're fit for the customer's actual purpose? - Given limited sponsor/user availability, what assumptions will you need to make — and how will you flag them? Tip: At minimum, build in peer review of all interim and final products. Say who will test each product, and how.

Your response:

# 15. Implementation Plan

Where to from here, once this plan is approved?

Guiding questions - What happens immediately after sign-off? - Who takes the plan forward, and what's the first milestone?

Your response:

# 16. Lessons Learned

Close the loop for the next team, not just similar future projects.

Guiding questions - What have you learned during this project that would benefit future organisational projects generally — not only ones like this?

Your response: